# 2+6

### Deliverables

- Web Application — A fully functional enterprise sustainable development management platform (carbon emission tracking + waste management + report generation) accessible via web browsers.

- Database — A MySQL database (10 tables + 2 views) along with a detailed database design document.

- Source Code Repository — A GitHub repository containing complete source code, commit history, and branch management records.

- User Manual — A user operation manual including system function descriptions and operation screenshots.

- Test Report — A test report covering functional testing, integration testing results, and defect records.

- Deployment Guide — A deployment document including virtual machine environment configuration and remote testing guidelines.

#### 2. Resource Requirements

##### Team

| Member | Role |
| --- | --- |
| You Haoyang | Requirements Analyst & WP1 Manager |
| Liu Haopu | Technical Lead, Backend Developer & WP2/WP6 Manager |
| Li Sihang | Frontend Developer & WP3/WP4 Manager |
| Lu Yu'an | QA Engineer, Deployment & WP5 Manager |
| Yao Tianren | Backend Contributor & Repository Manager |

##### Technology Stack

- Backend: Python 3.10+, Flask 3.x

- Database: MySQL 8.0+

- Frontend: HTML5, CSS3, JavaScript, Bootstrap 5, ECharts 5

- PDF Export: ReportLab

- Version Control: Git + GitHub

- Deployment: University-provided Virtual Machine (Linux)

##### Cost

All tools and frameworks used are open-source and free. Hosting is provided by the university's virtual machine infrastructure. No additional budget is required.